## Slide 1: AI-Based Brand Review Analysis
Project Review Deck - Current Status

## Slide 2: Problem Statement
Brands receive massive review volume across platforms.
Manual sentiment tracking is slow and inconsistent.
Goal: automate sentiment analysis and reputation monitoring.

## Slide 3: Project Scope
End-to-end NLP + ML pipeline for reviews.
Dashboard for insights, prediction, and monitoring.
Role-based access for Admin, Analyst, Marketing Staff.

## Slide 4: System Architecture
Backend: Flask API with session auth and protected routes.
ML Pipeline: preprocessing, TF-IDF features, Logistic Regression model.
Frontend: single-page dashboard with analytics and prediction tools.
Storage: CSV artifacts + optional MongoDB write support.

## Slide 5: Data Pipeline
Ingest multi-source CSVs from backend/dataset.
Schema normalization and text cleaning.
Deduplication and cleaned dataset generation.
Feature extraction and model training artifacts persisted.

## Slide 6: Model Design and Metrics
Task type: 3-class text classification (Positive/Neutral/Negative).
Model: TF-IDF + Logistic Regression.
Current metrics: Accuracy 86.51%, Macro F1 0.6087.
Known gap: Neutral class recall is weak.

## Slide 7: Frontend Features Delivered
Authentication overlay with login/register and session state.
Role-based navigation and route access control.
Single review prediction with confidence + rating mismatch warning.
Batch prediction with optional save-to-dataset mode.
Brand insights and brand comparison panels (manual select).
Topbar updated: Time Window + Focus Brand controls.

## Slide 8: Backend and API Features Delivered
Core endpoints: /predict, /predict/batch, /dashboard/*, /auth/*.
Cached summary path for faster dashboard refresh.
Brand score computation and per-brand analytics outputs.
Visualization outputs generated for sentiment, trend, keywords, platform.

## Slide 9: Current Issues and Mitigations
Issue: occasional prediction/rating mismatch in neutral cases.
Mitigation: mismatch warning surfaced in UI.
Issue: heavy recompute was slow.
Mitigation: refresh switched to cached /dashboard/summary.
Issue: auto-filled comparison/insights created noise.
Mitigation: panels now stay empty until user selection.

## Slide 10: Next Steps
Upgrade model to DistilBERT/BERT for better context handling.
Improve Neutral class using class balancing and threshold strategy.
Move hardcoded secrets to environment/secret manager.
Add automated tests for API, auth, and regression checks.
Optional: lazy-load dashboard analytics for faster first paint.